ASTRA Social Media Platform

Project Review Report

Review date: 2026-05-03 | Scope: read-only code review

| Project path | C:\Users\User\OneDrive - Qatar University\Documents\GitHub\Web-Development-Project\Social_Media Project\astra |
| --- | --- |
| Overall status | Not ready for final submission yet. The schema/repository/API structure is present, but several runtime and integration problems remain. |
| Most urgent risk | Repository modules still execute test database operations during import, which can break API routes or mutate data unexpectedly. |
| Positive progress | Post create/delete route method names and the author-post Prisma include shape appear corrected compared with the earlier review. |

# Key Findings

| Priority | Issue | Location | Impact |
| --- | --- | --- | --- |
| P0 | UserRepo import deletes a hard-coded user | Repos/UserRepo.js:109-110 | The top-level tester runs whenever UserRepo is imported. It can delete real data or throw before the API handler starts. |
| P0 | PostRepo import creates a hard-coded comment | Repos/PostRepo.js:129-130 | The top-level tester mutates the database or fails on import if the hard-coded IDs are not valid. |
| P1 | Home feed rendering expects fields the posts API does not return | public/Astra/JavaScript/home.js:210-230; Repos/PostRepo.js:6-14 | The UI expects post.author, authorID, likeNum, and comment author data, but getAll only includes comments. The feed can crash at post.author.profilePicture. |
| P1 | Like buttons call old localStorage logic | public/Astra/JavaScript/home.js:168-174 | handleLike uses getPosts().ToggleLike(), but getPosts is not imported and the API-backed data does not provide ToggleLike methods. |
| P1 | Follow search logic is unfinished and references missing imports | public/Astra/JavaScript/home.js:106-135 | Follow/unfollow still uses localStorage-shaped users and calls getUserByID/saveUser without importing them. No API route is used for follow toggling. |
| P1 | Users API response shape does not match search UI | public/Astra/JavaScript/home.js:289-298; app/api/users/route.js:5-10 | The UI expects userid and followers arrays, but Prisma users return id and do not include followers by default. |
| P1 | Stats API route is empty | app/api/stats/route.js:1 | /api/stats has no GET handler, so the statistics repository is not exposed through an API route. |
| P1 | Seed script conflicts with package type module | package.json:3; prisma/seed.js:1 | The project uses type: module, but seed.js uses require(). Running node prisma/seed.js can fail unless converted to import or renamed .cjs. |
| P1 | Missing .env file for Prisma | envcopy.txt; prisma.config.ts | DATABASE_URL is in envcopy.txt, not .env. Prisma CLI will not automatically load envcopy.txt. |
| P2 | Statistics average is calculated in JavaScript | Repos/StatsRepo.js:6-9 | The rubric asks aggregation to happen in Prisma/SQL. totalUsers and totalFollows are database counts, but the average division is done in JS. |
| P2 | Login/signup still depend mostly on localStorage | public/Astra/JavaScript/auth.js:11-48 | The browser login and signup logic reads localStorage users rather than database users, so seeded DB users may not be usable from the UI. |
| P2 | Comments API does not return enriched data for UI | app/api/comments/route.js:5-9; Repos/PostRepo.js:86-91 | Comments are created/deleted, but responses do not include author or like counts expected by the old UI. |

# What Looks Good

The Prisma schema has the main social media entities: User, Follow, Post, Comment, PostLike, and CommentLike.

The project uses a repository layer under Repos/, which matches the repository-pattern requirement.

Most API routes use basic try/catch blocks and NextResponse, which is appropriate for a student project.

Post sorting and comment sorting are now inside Prisma queries in PostRepo, which is good progress.

The stats page calls StatsRepo directly and displays more than six useful statistics.

# Recommended Fix Order

Remove the top-level tester console.log calls from UserRepo.js and PostRepo.js first.

Make Prisma environment setup reliable by creating .env with DATABASE_URL="file:./dev.db" or documenting the exact environment setup.

Make API response shapes match the UI: include author, comments.author, _count likes/comments, and map id to any old userid/authorID fields if the old UI remains.

Replace home.js follow and like handlers with API calls instead of localStorage object methods.

Implement GET /api/stats so the statistics route calls StatsRepo and returns JSON.

Convert prisma/seed.js to ESM import syntax or rename it to seed.cjs, then add comments and enough comments/likes/follows for demo data.

After fixes, run npm install, npx prisma generate, npx prisma migrate dev, node prisma/seed.js, and npm run build.

# Rubric Readiness Notes

| Requirement | Current state | Readiness |
| --- | --- | --- |
| Prisma + SQLite | Schema and dev.db exist, but .env is missing and seed script has module mismatch. | Partial |
| Repository pattern | Repos are present, but import-time tester code must be removed. | Partial |
| API routes | Basic routes exist; stats route empty and follow/like APIs are not wired into UI. | Partial |
| Statistics page | Page displays multiple stats, but some aggregation should move fully into Prisma/SQL. | Partial |
| Follow/unfollow scenario | Repository method exists, but frontend still uses unfinished localStorage code. | Not ready |
| Delete behavior | Post delete currently deletes the DB row, not just hiding from one user feed. | Needs review |

# Verification Performed

Read-only file inspection of routes, repositories, Prisma schema, seed script, stats page, and frontend scripts.

Static JavaScript syntax checks with the bundled Node runtime for repositories, API routes, home.js, and seed.js.

No source code files were changed during this review.

End of report